**SECOND SPRINT REVIEW REPORT**

We have planned 21 Story Points as expected velocity and we have complete

* Select a shape(5)
* Save(3)
* Load(3)
* Delete(4)
* Move(4)
* Recolor(4)

We have an effective velocity of 23.

We haven’t additional user story assigned but not completed.

**BUG**

If we save a file with a selected shape, when we load this file, the shape remains selected.