**SECOND SPRINT REVIEW REPORT**

We have planned 21 Story Points as expected velocity and we have complete

Select a shape(5)

Save(3)

Load(3)

Delete(4)

Move(4) and we complete a further user story

We complete a further user story: Recolor(4)

We have an effective velocity of 23.

We haven’t additional user story assigned but not completed.

**BUG**

If we save a file with a selected shape, when we load this file, the shape remains selected.