## Slide 1: FINAL PRESENTATION
Ambrosone Alessandro
Ciaravolo Ciro
Galasso Giorgio
Guarino Gaetano

## Slide 2: GOALS
The goal of the project was to create a geometric drawing tool that would allow figures to be inserted and manipulated
FEATURES
Insert a shape
(rectangle,line,ellipse )
Select a shape
Move a selected shape
Copy ,Paste and Cut a shape
Save and Load a drawing
The user has the possibility to change the features of the shapes with commands:
  Recolor;
  Resize;
  Background/Foreground;

## Slide 3: PATTERN UTILAZZATI
STATE
The pattern state was used to maintain a reference to the current state of the application.
In our program we have four possible states:
LineTool;
RectangleTool;
EllipseTool;
SelectTool;
The Command Pattern is used to encapsulates all of the information about a specific action or event ,and sets it up so it can be called at a later time by any other script.
We have used it for all commands in the program like:
Move ,Resize ,Copy ,Cut ,Paste ecc…
COMMAND
SINGLETON
The singleton is a pattern that is intended to ensure that one and only one instance is created of a given class, and to provide a global access point to that instance.
We have used it to implement the ClipBoard for the copy function;

## Slide 4: Burndown Chart
Chart: First chart
| Day 1 | Day 2 | Day 3 | Day 4 | Day 5
Estimated | 16 | 11 | 6 | 3 | 0
Actual | 17 | 12 | 5 | 3 | 0
Chart: Second Chart
| Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6
Estimated | 18 | 15 | 12 | 8 | 4 | 0
Actual | 17 | 12 | 8 | 8 | 4 | 0
Chart: Third Chart
| Day 1 | Day 2 | Day 3 | Day 4 | Day 5 | Day 6 | Day 7
Estimated | 21 | 17 | 12 | 8 | 4 | 0 | 0
Actual | 21 | 17 | 12 | 12 | 4 | -4 | -8

## Slide 5: REVIEW
USER STORY
We have completed 20 user stories out of a total of 34
FIRST SPRINT (Estimated : 20 ->Completed : 21)
Line ,Rectangle ,Ellipse ,Outline Color ,Interior Color, Clear
SECOND SPRINT (Estimated : 21 ->Completed : 23)
Select ,Save ,Load ,Delete ,Move ,Recolor
THIRD SPRINT (Estimated : 23 ->Completed : 33 )
Resize ,Copy ,Cut ,Paste ,Undo ,Foreground
Added to the Sprint: Background ,ScrollPane
We have founded a tachnical debt : we have considered Select as a command , we have fixed it.

## Slide 6: RETROSPECTIVE
FIRST SPRINT
At first, we found that, although short-lived, the team was conducting too many meetings that took away from the coding work, and we also found that direct communication was better than communication via chat.
SECOND SPRINT
During the second sprint, we noticed that it was unnecessary to ask the team for permission before starting a new task and also that asking other members for help slowed down the whole process and therefore one had to turn to others, to get help, only in cases of extreme necessity
THIRD SPRINT
In the third sprint, the team realized that bug fixes should be done as soon as possible without waiting for the task to finish.

## Slide 7: GRAZIE
GRUPPO 10